# BIM Execution Plan — Aster Tower (inherited)

# 1. Project information

Aster Tower is a fourteen-storey mixed-use building for Meridian Estates. The project code is ASTR26 and the design team is led by Aster Studio as architect and lead appointed party.

This BIM Execution Plan was issued by the client's previous consultant and adopted by the office without changes.

# 2. Roles, responsibilities and authorities

The BIM manager oversees the models. Discipline leads are responsible for the quality of their own models.

Responsibilities are described in the appointment documents and are not repeated here.

# 3. Information delivery strategy

Information is delivered at the end of each work stage. Models and drawings are issued together by email link.

The master information delivery plan is kept as a spreadsheet by the project architect.

# 4. Federation strategy and model breakdown

Each discipline maintains one model. The architect federates the models every two weeks for coordination meetings.

# 5. CDE and workflow

The office file server is the common data environment. Work in progress is kept in the project folder, shared information in the Issued folder.

Files are reviewed by the project architect before they are issued.

# 6. Container naming and standards

Files are named by project, discipline and a description. The office naming standard PDF applies where it does not conflict with client requirements.

# 7. Level of information need (LOIN)

Elements are modelled to LOD 300 at Stage 3 and LOD 350 at Stage 4 unless agreed otherwise.

# 8. Methods and procedures

Models are started from the office template. Worksets are created by each team as needed.

Coordination issues are recorded in meeting minutes.

# 9. Software and versions

Autodesk Revit 2024 is used for authoring. IFC exports are made on request.

# 10. Quality assurance and model checking

Models are checked visually by the discipline lead before issue. Warnings are reviewed when time allows.